YORDAMCHAI

AI-Powered Ta'lim Platformasi

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

MASTER PLATFORM AUDIT v1.0

Rasmiy Texnik Hujjat

Sana: 2026-06-25          Versiya: 1.0.0

Muallif: CTO Office — Arxitektura va Mahsulot Bo'limi

Holat: KONFIDENSIAL — Faqat Texnik Jamoa

# 1. EXECUTIVE SUMMARY

Platform: YordamchiAI | Stack: React 19 + Supabase + Gemini 2.5 Flash | Bosqich: MVP | Umumiy baho: 5.3/10

YordamchiAI hozirda faol rivojlanish bosqichida bo'lgan AI-powered ta'lim platformasi (Learning Management System). Platforma React 19 + Supabase stack'i asosida qurilgan bo'lib, asosiy AI engine sifatida Google Gemini 2.5 Flash ishlatiladi.

## Kuchli Tomonlar

- Supabase — ajoyib Full-Stack BaaS tanlovi (Auth + DB + Storage + Edge Functions)

- Row Level Security (RLS) — barcha jadvallarda mavjud

- AIProvider interface — model almashtirish uchun abstraction mavjud

- AsomiddinAvatar Design System — premium dizayn, production sifatida

- TypeScript 6 — kuchli typing butun platformada

- i18n — uz/ru/en til qo'llab-quvvatlashi mavjud

## Kritik Muammolar

🔴 ZUDLIK BILAN HAL QILINISHI KERAK:

- Hech qanday test yo'q (Playwright o'rnatilgan, ammo ishlatilmaydi)

- Error boundary yo'q — bitta xato butun ilovani to'xtatadi

- Streaming haqiqiy emas — bu simulyatsiya (setTimeout)

- Rate limiting yo'q — AI Edge Function himoyasiz

- Role selection xavfsizlik zaifligi (foydalanuvchi o'zi admin bo'la oladi)

- Code splitting yo'q — 1.37MB bitta bundle

- Accessibility deyarli nol (2/10)

- ProfileContext qurilgan, lekin hech qayerda ishlatilmaydi

## Yakuniy Baho

| Kategoriya | Baho | Izoh |
| --- | --- | --- |
| Arxitektura | 6/10 | Yaxshi boshlanish, scale bo'lmaydi |
| Database | 7/10 | Kuchli RLS, 8+ jadval yetishmaydi |
| UI Sifati | 7/10 | AI chat premium, qolganlari izchil emas |
| UX Sifati | 5/10 | AI UX yaxshi, qolganlari zaif |
| Performance | 4/10 | Code splitting yo'q, re-render muammolar |
| Skalabillik | 5/10 | Supabase skaladi, frontend skalanmaydi |
| Maintainability | 5/10 | Yaxshi TypeScript, 700+ qatorli fayllar |
| Xavfsizlik | 6/10 | RLS yaxshi, role bug kritik |
| AI Tayyorligi | 7/10 | Provider abstraction ajoyib, streaming yo'q |
| Test Qamrovi | 1/10 | Nol test, Playwright ishlatilmaydi |
| UMUMIY | 5.3/10 | MVP bosqichida, production-ready emas |

# 2. TEXNOLOGIYA STACK AUDITI

## Frontend Stack

| Texnologiya | Versiya | Holat | Baho | Izoh |
| --- | --- | --- | --- | --- |
| React | 19.2.7 | 🟢 Ready | 9/10 | Eng so'nggi versiya |
| TypeScript | ~6.0.2 | 🟢 Ready | 8/10 | Kuchli typing |
| Vite | 8.0.12 | 🟢 Ready | 9/10 | Juda tez build |
| Tailwind CSS | 4.3.1 | 🟡 Improve | 7/10 | v4 yangi — cheklangan plugin |
| React Router | 7.18.0 | 🟢 Ready | 8/10 | Yaxshi routing |
| Playwright | 1.61.0 | 🔴 Missing | 1/10 | O'rnatilgan, 0 ta test! |
| Zustand/Redux | — | 🔴 Missing | — | Kerak bo'ladi |
| TanStack Query | — | 🔴 Missing | — | Server state uchun kerak |

## Backend Stack (Supabase)

| Texnologiya | Holat | Baho | Izoh |
| --- | --- | --- | --- |
| PostgreSQL | 🟢 Ready | 9/10 | Ishonchli RDBMS |
| Supabase Auth | 🟢 Ready | 8/10 | JWT, session |
| Supabase Storage | 🟡 Improve | 6/10 | avatars bucket YO'Q — kritik |
| Edge Functions | 🟢 Ready | 8/10 | 2 ta function mavjud |
| Row Level Security | 🟢 Ready | 8/10 | Barcha jadvallarda |
| Supabase Realtime | 🔴 Missing | — | Streaming uchun kerak |
| pgvector | 🔴 Missing | — | AI memory uchun kerak |

# 3. DATABASE AUDITI

## Mavjud Jadvallar (16 ta)

| Jadval | Maqsad | RLS | Holat |
| --- | --- | --- | --- |
| profiles | Foydalanuvchi identifikatsiyasi | ✅ | 🟡 updated_at yo'q |
| subjects | Fanlar / kurslar | ✅ | ✅ Yaxshi |
| groups | Sinf guruhlari | ✅ | 🟡 Soft delete yo'q |
| student_groups | Talaba-guruh M:N | ✅ | ✅ Yaxshi |
| teacher_subjects | O'qituvchi-fan M:N | ✅ | 🟡 Kam ishlatiladi |
| lessons | Dars kontenti | ✅ | 🟡 Order index yo'q |
| lesson_attachments | Dars fayllari | ✅ | ✅ Yaxshi |
| attendance | Davomat | ✅ | ✅ Yaxshi |
| tests | Test ta'riflari (JSONB) | ✅ | 🟡 JSONB tekshiruv yo'q |
| test_results | Test natijalari | ✅ | 🟡 JSONB tekshiruv yo'q |
| achievement_definitions | Yutuq shablonlari | ✅ | 🟡 Qisman |
| user_achievements | Qo'lga kiritilgan yutuqlar | ✅ | 🟡 Qisman |
| user_score_snapshots | Ball tarixi | ✅ | 🟡 Qisman |
| settings | Global sozlamalar | ✅ | 🔴 Ishlatilmaydi |
| ai_conversations | AI chat sessiyalari | ✅ | ✅ Yaxshi |
| ai_messages | AI xabarlari | ✅ | 🟡 Token count yo'q |

## Yetishmayotgan Kritik Jadvallar

🔴 ZUDLIK BILAN KERAK: homework, homework_submissions, certificates, notifications, announcements, audit_logs

🟠 KELAJAKDA KERAK: payments, subscriptions, comments, leaderboard_snapshots, marketplace_items

⚠️ MUHIM: profiles.updated_at ustuni mavjud emas — profil o'zgarish tarixi yo'q!

## Storage Buckets

| Bucket | Holat | Foydalanish |
| --- | --- | --- |
| lesson-attachments | ✅ Mavjud | Dars fayllari |
| avatars | ❌ YO'Q — KRITIK | Avatar yuklash ishlamaydi! |

# 4. AUTENTIFIKATSIYA AUDITI

| Xususiyat | Holat |
| --- | --- |
| Email + Parol Login | ✅ To'liq |
| Ro'yxatdan o'tish | ✅ To'liq |
| Remember Me | ✅ To'liq |
| Parol tiklash | 🟡 Qisman (/reset-password route yo'q) |
| Role-based routing | ✅ To'liq |
| Email tekshiruvi | ❌ Yo'q — KRITIK |
| OAuth (Google/GitHub) | ❌ Yo'q |
| 2FA / MFA | ❌ Yo'q |
| CAPTCHA | ❌ Yo'q |
| Account lockout | ❌ Yo'q |

🔴 KRITIK: Foydalanuvchi ro'yxatdan o'tishda role: "teacher" yoki "admin" yuborishi mumkin. Backend tekshirmaydi. Bu katta xavfsizlik zaifligi!

# 5. AI TIZIM AUDITI

## Arxitektura Diagrammasi

AIAssistantPage.tsx → EdgeFunctionProvider.complete() → supabase.functions.invoke("ai-chat") → Gemini 2.5 Flash API → { response: text } → ai_messages (DB) → StreamingMessage (SIMULYATSIYA)

## Kuchli Tomonlar

- AIProvider interface — model almashtirish uchun abstraction (arxitektura jihatidan to'g'ri)

- Student context injection — guruhlar, darslar, testlar, davomat AI'ga yuboriladi

- Thinking parts filtering — Gemini 2.5 Flash "thinking" partlari filtrlanadi (kritik bug tuzatildi)

- thinkingBudget: 0 — keraksiz token sarfi oldini oladi

- Message persistence — DB'da saqlanadi, tarix saqlanadi

## Kritik Zaif Tomonlar

| Muammo | Jiddiylik | Ta'sir |
| --- | --- | --- |
| Haqiqiy streaming yo'q (setTimeout simulyatsiya) | 🔴 Kritik | UX va texnik to'g'rilik |
| Rate limiting yo'q | 🔴 Kritik | API kvota tez tugaydi |
| Token tracking yo'q | 🔴 Kritik | Xarajat nazorat qilib bo'lmaydi |
| Context window boshqarilmaydi | 🟠 Yuqori | Token limit, yuqori xarajat |
| AIAssistantPage.tsx 700+ qator | 🟠 Yuqori | Maintainability yomon |
| MockAIProvider bundleda | 🟡 O'rta | Dead code |
| AI Prompt Injection | 🟡 O'rta | System prompt bypass mumkin |

# 6. XAVFSIZLIK AUDITI

## Xavfsizlik Bahosi

| Soha | Baho | Izoh |
| --- | --- | --- |
| RLS qamrovi | 8/10 | Barcha jadvallar himoyalangan |
| JWT Authentication | 8/10 | Supabase Auth ishonchli |
| API Key management | 9/10 | Gemini API key Supabase Secrets'da |
| Edge Function security | 6/10 | Rate limiting yo'q |
| Client-side validation | 6/10 | Avatar upload faqat client-side |
| Role authorization | 4/10 | Self-selection muammosi — kritik |
| XSS prevention | 9/10 | MarkdownContent React rendering |
| SQL Injection | 9/10 | Supabase ORM himoyalaydi |
| Prompt Injection | 3/10 | AI prompt sanitization yo'q |

🔴 KRITIK: Role self-selection xavfsizlik zaifligi — foydalanuvchi o'zi Teacher/Admin bo'lishini da'vo qilishi mumkin!

🟠 YUQORI: Email verification yo'q — spam va abuse xavfi mavjud

🟠 YUQORI: AI Edge Function rate limiting yo'q — bir user butun kvotani tugata oladi

# 7. RIVOJLANISH ROADMAP

## 🔴 BOSQICH 1 — Barqarorlashtirish (1–3 hafta)

Maqsad: Mavjud xususiyatlarni production-ready qilish. Yangi xususiyatlar emas.

| Vazifa | Muhimlik | Qiyinlik |
| --- | --- | --- |
| Role self-selection'ni olib tashlash | 🔴 Kritik | Kichik |
| avatars storage bucket yaratish | 🔴 Kritik | Juda kichik |
| ErrorBoundary barcha layoutlarga | 🔴 Kritik | Kichik |
| ProfileContext → barcha sahifalar | 🔴 Kritik | O'rta |
| Email verification yoqish | 🔴 Kritik | Juda kichik |
| Kod splitting (React.lazy) | 🔴 Kritik | O'rta |
| AI rate limiting | 🔴 Kritik | O'rta |
| Token usage tracking | 🔴 Kritik | Past |
| profiles.updated_at migration | 🔴 Kritik | Juda kichik |
| brand.ts config (White Label) | 🟠 Yuqori | O'rta |
| Toast notification system | 🟠 Yuqori | O'rta |

## 🟠 BOSQICH 2 — Asosiy Xususiyatlar (4–8 hafta)

Maqsad: Mavjud modullarni yakunlash. Haqiqiy streaming. Homework.

- Haqiqiy Gemini streaming (ReadableStream) — Hafta 4

- AIAssistantPage → feature module — Hafta 4–5

- Homework moduli (DB + UI) — Hafta 5–6

- Notifications tizimi — Hafta 5–6

- Certificate DB jadvali + verification — Hafta 6

- Leaderboard sahifasi — Hafta 6

- Playwright test suite — Hafta 7–8

- Accessibility birinchi pass — Hafta 8

## 🟡 BOSQICH 3 — Skalabillik (9–14 hafta)

- Feature-based papka tuzilmasiga migratsiya

- Zustand (chat state + identity state)

- Analytics dashboard (Admin)

- AI conversation memory (pgvector)

- Design token system

## 🟡 BOSQICH 4 — Monetizatsiya (15–20 hafta)

- Payments (Stripe/Payme/Click integratsiya)

- Subscription planlar

- Course marketplace

- White label configuration UI

## 🟢 BOSQICH 5 — Mobile va API (6–12 oy)

- React Native app (Expo)

- Public REST API

- AI Voice input (Whisper)

- Multi-tenant support

- SSO integratsiya

# 8. TOP 20 ENG MUHIM YAXSHILANISHLAR

| # | Yaxshilanish | Muhimlik | Sabab |
| --- | --- | --- | --- |
| 1 | Role self-selection'ni olib tashlash | 🔴 Kritik | Xavfsizlik zaifligi |
| 2 | avatars Storage bucket yaratish | 🔴 Kritik | Avatar upload ishlamaydi |
| 3 | ErrorBoundary barcha layoutlarga | 🔴 Kritik | Crash butun ilovani to'xtatadi |
| 4 | ProfileContext barcha sahifalar bilan | 🔴 Kritik | Qurilgan lekin ishlatilmaydi |
| 5 | Email verification yoqish | 🔴 Kritik | Spam xavfi |
| 6 | Kod splitting (React.lazy) | 🔴 Kritik | 1.37MB bitta bundle |
| 7 | AI rate limiting | 🔴 Kritik | Kvota tez tugaydi |
| 8 | Token usage tracking | 🔴 Kritik | Xarajat hisobi yo'q |
| 9 | /reset-password route yaratish | 🔴 Kritik | Oqim to'liq emas |
| 10 | UserAvatar imgOk bug | 🔴 Kritik | Infinite flicker loop |
| 11 | Haqiqiy Gemini streaming | 🟠 Yuqori | Simulyatsiya — texnik qarz |
| 12 | AIAssistantPage feature module | 🟠 Yuqori | 700+ qator — SRP buzilishi |
| 13 | Toast notification system | 🟠 Yuqori | Global feedback yo'q |
| 14 | Soft delete barcha jadvallarda | 🟠 Yuqori | Ma'lumot yo'qolish xavfi |
| 15 | profiles.updated_at column | 🟠 Yuqori | Tarix tracking yo'q |
| 16 | Homework moduli | 🟠 Yuqori | Ta'lim platformasida zarur |
| 17 | Certificate DB jadvali | 🟠 Yuqori | Hozir faqat client PDF |
| 18 | Notifications tizimi | 🟠 Yuqori | Kommunikatsiya kanali yo'q |
| 19 | brand.ts config (White Label) | 🟠 Yuqori | Har nom hardcoded |
| 20 | Accessibility birinchi pass | 🟠 Yuqori | Qonuniy talab bo'lishi mumkin |

# 9. YAKUNIY BAHO

UMUMIY BAHO: 5.3 / 10

Platform MVP bosqichida. Production-ready emas, lekin kuchli poydevorga ega. Yuqoridagi 1–10 raqamli kritik muammolarni hal qilish production'ga tayyorlikning 80%'ini beradi.

Birinchi sprint: Role security fix → Error boundaries → Code splitting → ProfileContext wiring. Bu to'rtta ish platformani production'ga tayyorlashning 80%'ini hal qiladi.

YordamchiAI — MASTER PLATFORM AUDIT v1.0 | Sana: 2026-06-25 | Konfidensial | CTO Office