YORDAMCHAI

AI-Powered Ta'lim Platformasi

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

MASTER PLATFORM

IMPLEMENTATION PLAN

Version 1.0

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| Hujjat | MASTER_PLATFORM_IMPLEMENTATION_PLAN_v1 |
| --- | --- |
| Versiya | v1.0.0 |
| Sana | 2026-06-25 |
| Asoslangan | MASTER_PLATFORM_BLUEPRINT_v2 + MASTER_PLATFORM_AUDIT_v1 |
| Muallif | CTO Office — Arxitektura va Mahsulot Bo'limi |
| Maqsad | Amalga oshirish tartibini aniq belgilash |
| Holat | KONFIDENSIAL — Faqat Texnik Rahbariyat |

# 1. OLDINGI HUJJATLAR SHARHI

Sharh maqsadi

CTO sifatida MASTER_PLATFORM_AUDIT_v1 va MASTER_PLATFORM_BLUEPRINT_v2 hujjatlarini qayta ko'rib chiqdim. Quyida har bir hujjatning kuchli va zaif tomonlari, xato tavsiyalar va tuzatish kerak bo'lgan joylar keltirilgan.

## 1.1 MASTER_PLATFORM_AUDIT_v1 — Sharh

### Kuchli Tomonlar

- Platform modullari to'liq ro'yxatlangan (24 ta modul, holati ko'rsatilgan)

- Database jadvallar va munosabatlar aniqlangan

- Xavfsizlik muammolari to'g'ri aniqlangan (role bug, email verify)

- AI tizim kuchli/zaif tomonlari obyektiv tahlil qilingan

- TOP 100 yaxshilanishlar muhimlik bo'yicha tartiblangan

### Zaif Tomonlar va Kamchiliklar

| Kamchilik | Tavsif | Ta'sir |
| --- | --- | --- |
| Amalga oshirish tartibi aniq emas | TOP 100 ro'yxati bor, lekin qaysi biri BIRINCHI qilinishini aniq ko'rsatmaydi | Yuqori |
| MVP aniq belgilanmagan | V1.0 uchun qaysi xususiyatlar MAJBURIY ekanligini ko'rsatmaydi | Juda yuqori |
| Texnik qoidalar yo'q | Coding standards, naming conventions, folder structure tavsiyalari yo'q | Yuqori |
| Dependency mapping yo'q | Har bir vazifa nimaga bog'liq ekanligini ko'rsatmaydi | Yuqori |
| Risk assessment yetarli emas | Har bir xususiyat uchun business/technical risk baholanmagan | O'rta |

## 1.2 MASTER_PLATFORM_BLUEPRINT_v2 — Sharh

### Kuchli Tomonlar

- ER diagrammasi (ASCII) — munosabatlar tushuntirilgan

- AI arxitektura diagrammasi — oqim aniq ko'rsatilgan

- Roadmap bosqichlarga bo'lingan (5 bosqich)

- White label brand.ts konfiguratsiya tavsiyasi strategik jihatdan to'g'ri

- Qurilmaydigan narsalar ro'yxati — muhim strategik qaror

- Feature-based papka tuzilmasi tavsiyasi — to'g'ri arxitektura yo'nalishi

### Xato yoki Noto'g'ri Tavsiyalar

| Tavsiya | Muammo | Tuzatish |
| --- | --- | --- |
| Zustand "3 oy ichida" qo'shish | Context API hozirda yetarli. Zustand faqat aniq performance muammo paydo bo'lganda qo'shilsin | Zustand ni V2.0 ga ko'chirish |
| TanStack Query "6 oy ichida" | Bu ham vaqtidan oldin. useEffect + Supabase hozircha yetarli | V2.0 ga ko'chirish |
| Feature-based arxitektura "9–14 hafta" | Juda erta. Avval MVP chiqarilsin, keyin refactor | V2.0 ga ko'chirish |
| AI memory (pgvector) "Bosqich 3" | Bu strategik jihatdan to'g'ri, lekin vaqt baholash optimistik | V2.0 ga ko'chirish, vaqtni 2x qilish |
| Playwright test suite "8–12 kun" | Bu 8–12 ish kuni emas. To'liq test qamrovi 1–2 oy vaqt talab qiladi | Realchi vaqt bilan qayta baholash |

### Muhim Tushirib Qoldirilgan Muammolar

TUSHIRILGAN: Supabase API Limit Xavfi

Supabase free tier'da Edge Function 500K so'rov/oy limit. AI chat intensiv foydalanish bilan 1 hafta ichida bu limitga yetishi mumkin. Bu PRO planga o'tish xarajatini rejalashtirish kerak.

TUSHIRILGAN: Gemini API Narx Tuzilmasi

Gemini 2.5 Flash — free tier 20 so'rov/daqiqa. Har bir AI javob ~500-1500 token. 100 faol talabada oylik xarajat $50-200 bo'lishi mumkin. Budget rejasi yo'q.

TUSHIRILGAN: Supabase Auth Yangi Kalit Formati

sb_publishable_* yangi format. Ba'zi eski Supabase kutubxonalar bilan muammo bo'lishi mumkin. Monitoring kerak.

# 2. O'ZGARTIRISH KERAK BO'LGAN TAVSIYALAR

| Oldingi Tavsiya | Yangi Tavsiya | Sabab | Muhimlik |
| --- | --- | --- | --- |
| Zustand 3 oy ichida | V2.0 ga qoldirish | Context API hozir yetarli. Premature optimization — vaqt isrof | 🟡 O'zgartir |
| TanStack Query 6 oy ichida | V2.0 ga qoldirish | Supabase'ning built-in methods yetarli. Extra dependency kerak emas | 🟡 O'zgartir |
| Feature-based refactor 9–14 hafta | MVP chiqarilgandan keyin | MVP dan oldin refactor vaqt isrofi. Ishlaydigan kodni buzib bo'lmaydi | 🔴 To'xtat |
| Playwright tests 8–12 kun | Critical flow tests (3 hafta), full coverage (MVP dan keyin) | Realistik baholash | 🟡 O'zgartir |
| AI rate limiting "Upstash Redis" | Avval Supabase DB ile, keyin Redis | Redis extra infra xarajati. Supabase DB bilan boshlash yetarli | 🟡 O'zgartir |
| pgvector "Bosqich 3 ichida" | V2.0 da, minimal 6 oy | pgvector embedding infrastructure murakkab. MVP uchun zarur emas | 🟡 O'zgartir |
| Soft delete "barcha jadvallar" darhol | Faqat groups, lessons, tests uchun MVP da; qolganlar V2 | Hammasi bir vaqtda xavfli — migratsiya testi kerak | 🟡 O'zgartir |
| White label MVP da | V2.0 da minimal, V3.0 da to'liq | White label murakkab — MVP dan oldin vaqt isrof | 🔴 To'xtat |
| Mobile app V2.0 da | V3.0 ga ko'chirish | React Native Expo 3–6 oy alohida loyiha. V2 ga juda erta | 🔴 Kechiktir |
| Public REST API V2.0 da | V3.0 ga ko'chirish | Xavfsizlik, versioning, documentation — MVP dan oldin keraksiz | 🔴 Kechiktir |

# 3. QILINMAYDIGAN TAVSIYALAR VA SABABLARI

Tamoyil

Har bir tavsiyani amalga oshirish VAQT va RESURS talab qiladi. MVP bosqichida noto'g'ri prioritet butun loyihani kechiktirishi mumkin. Quyidagi narsalar ATAYLAB qilinmaydi.

| Tavsiya | Nima uchun qilinmaydi | Qayta ko'rish |
| --- | --- | --- |
| GraphQL API | REST ham yo'q. GraphQL — murakkablik ortiq. Supabase o'zi yetarli | Hech qachon — Supabase SDKdan foydalaning |
| Custom video conferencing | Zoom/Google Meet API integratsiyasi arzonroq va ishonchli. Custom 6+ oy | V3.0 da 3rd party |
| Blockchain sertifikatlar | Qo'shimcha infra, murakkab UX, foyda minimal. DB verification yetarli | Hech qachon |
| Native iOS/Android (Swift/Kotlin) | React Native Expo yetarli. Native — 3x xarajat, alohida team kerak | Hech qachon (Native) |
| Self-hosted AI (LLaMA/Ollama) | GPU infra — oylik $500+. Gemini API optimal. ROI yo'q | Hech qachon |
| Custom CMS | Darslar Supabase DB'da. CMS ortiqcha murakkablik | Hech qachon |
| Desktop app (Electron) | PWA yetarli. Electron — 150MB+ bundle, yangilanish muammo | Hech qachon |
| Real-time collaborative editing (Google Docs style) | Operational Transformation algoritmları yillar talab qiladi | V4.0+ da 3rd party (Liveblocks) |
| AI fine-tuning (custom model training) | Dataset + GPU + MLOps team kerak. Prompt engineering yetarli | Hech qachon (hozircha) |
| Mikroservis arxitektura | Monorepo + Supabase Edge Functions MVP uchun to'liq yetarli | V4.0+ (faqat real scale kerak bo'lsa) |

# 4. YAKUNIY ARXITEKTURA — HAQIQATAN QURISH KERAK

## 4.1 Stack Qarorlari (O'zgarmaydigan)

| Qatlam | Texnologiya | Sabab | O'zgartirish qachon |
| --- | --- | --- | --- |
| Frontend | React 19 + TypeScript | Eng yangi, concurrent features, type safety | Hech qachon (V1–V3) |
| Build tool | Vite 8 | Eng tez HMR, kod splitting qo'llab-quvvatlaydi | Hech qachon |
| Styling | Tailwind CSS v4 | Utility-first, dark mode built-in | v5 chiqsa upgrade |
| Backend | Supabase | Auth + DB + Storage + Edge + Realtime bitta joyda | Faqat real scale kerak bo'lsa |
| AI Model | Gemini 2.5 Flash | Eng yangi, tez, arzon, tool-use qo'llab-quvvatlaydi | AIProvider interface orqali yashirilgan |
| State | React Context + useReducer | MVP uchun yetarli | V2.0 da Zustand qo'shimcha |
| Routing | React Router v7 | Stable, lazy-loading, data router | Hech qachon |
| Testing | Playwright (E2E) + Vitest (unit) | E2E tayyor, unit kerak | Vitest MVP da qo'shish |

## 4.2 Papka Tuzilmasi (MVP uchun amal qilish kerak)

src/
├── app/           ← Router, Providers, App.tsx
├── config/        ← brand.ts, env.ts, routes.ts
├── components/
│   ├── ai/        ← AsomiddinAvatar, AIMessageCard, ThinkingCard...
│   ├── identity/  ← UserAvatar, AvatarUploader, ProfileCard...
│   ├── layout/    ← Navbar, Sidebar
│   └── shared/    ← Button, Input, Modal, Toast, DataTable, Skeleton
├── contexts/      ← AuthContext, ProfileContext, ThemeContext, LangContext
├── features/      ← V2.0 dan (hozir barcha pages/ da)
├── hooks/         ← useAuth, useProfile, useToast, useMediaQuery
├── layouts/       ← StudentLayout, TeacherLayout, AdminLayout
├── pages/         ← Barcha sahifalar (MVP da hali bu joyda)
├── routes/        ← paths.ts, PrivateRoute, RoleRoute
├── services/      ← ai-chat.service, ai-provider.service, avatar.service
├── styles/        ← globals.css, design-tokens.css
├── types/         ← auth.types, database.types, profile.types
└── lib/           ← supabase.ts, utils.ts

## 4.3 Brand Konfiguratsiyasi (Barcha nom hardcoded emas)

// src/config/brand.ts — HAMMA NARSA BU YERDAN
export const BRAND = {
  platform: {
    name:    import.meta.env.VITE_PLATFORM_NAME ?? "YordamchiAI",
    tagline: import.meta.env.VITE_PLATFORM_TAGLINE ?? "AI-powered Learning",
  },
  ai: {
    name:       import.meta.env.VITE_AI_NAME    ?? "AI Yordamchi",
    tagline:    import.meta.env.VITE_AI_TAGLINE ?? "Powered by Gemini 2.5 Flash",
    avatarPath: import.meta.env.VITE_AI_AVATAR  ?? "/ai-avatar.jpg",
    model:      import.meta.env.VITE_AI_MODEL   ?? "gemini-2.5-flash",
    maxTokens:  parseInt(import.meta.env.VITE_AI_MAX_TOKENS ?? "1500"),
    temp:       parseFloat(import.meta.env.VITE_AI_TEMP ?? "0.7"),
  },
  colors: {
    primary:   import.meta.env.VITE_COLOR_PRIMARY   ?? "#7c3aed",
    secondary: import.meta.env.VITE_COLOR_SECONDARY ?? "#4f46e5",
  },
} as const

# 5. MVP — VERSION 1.0 (Chiqarishdan oldin majburiy)

MVP Tamoyili

MVP — Minimum Viable Product. Faqat platforma ISHLASHI uchun zarur bo'lgan narsalar. Har bir qo'shimcha xususiyat chiqarishni kechiktiradi. Bu ro'yxatdan tashqari hech narsa V1.0 ga kirmaydi.

## 5.1 Authentication MVP

| Xususiyat | Holatda | Sarlavha |
| --- | --- | --- |
| Email + parol login | ✅ Bor | — |
| Role-based routing | ✅ Bor | — |
| Role self-selection olib tashlash | ❌ Kerak | 🔴 BLOCKER |
| Email verification | ❌ Kerak | 🔴 BLOCKER |
| /reset-password route | ❌ Kerak | 🔴 BLOCKER |
| Parol o'zgartirish (in-app) | ❌ Kerak | 🟠 Majburiy |

## 5.2 User Identity MVP

| Xususiyat | Holatda | Sarlavha |
| --- | --- | --- |
| ProfileContext → barcha sahifalarda | ❌ Kerak | 🔴 BLOCKER |
| avatars Storage bucket | ❌ Kerak | 🔴 BLOCKER |
| Avatar upload + crop (Student profil) | ❌ Kerak | 🟠 Majburiy |
| profiles.updated_at ustuni | ❌ Kerak | 🔴 BLOCKER |
| UserAvatar barcha sahifalarda bir xil | ❌ Kerak | 🟠 Majburiy |

## 5.3 Platform Infrastructure MVP

| Xususiyat | Holatda | Sarlavha |
| --- | --- | --- |
| ErrorBoundary barcha layoutlarda | ❌ Kerak | 🔴 BLOCKER |
| Toast/Snackbar notification system | ❌ Kerak | 🔴 BLOCKER |
| Code splitting (React.lazy) | ❌ Kerak | 🔴 BLOCKER |
| brand.ts konfiguratsiya | ❌ Kerak | 🟠 Majburiy |
| Soft delete (groups, lessons, tests) | ❌ Kerak | 🟠 Majburiy |
| ConfirmDialog shared component | ❌ Kerak | 🟠 Majburiy |

## 5.4 AI System MVP

| Xususiyat | Holatda | Sarlavha |
| --- | --- | --- |
| Rate limiting (Supabase DB ile) | ❌ Kerak | 🔴 BLOCKER |
| Token usage tracking (ai_messages) | ❌ Kerak | 🔴 BLOCKER |
| Haqiqiy streaming (ReadableStream) | ❌ Kerak | 🟠 Majburiy |
| Context window sliding (so'nggi 20 xabar) | ❌ Kerak | 🟠 Majburiy |
| MockAIProvider olib tashlash | ❌ Kerak | 🟡 Kerakli |

## 5.5 LMS Core MVP (Ta'lim funksiyalari)

| Xususiyat | Holatda | Sarlavha |
| --- | --- | --- |
| Dars ro'yxati (talaba ko'rishi) | 🟡 Qisman | Tugallash |
| Davomat ko'rish (talaba) | 🟡 Qisman | Tugallash |
| Test olish + natija | 🟡 Qisman | Tugallash |
| Yutuqlar ko'rish | 🟡 Qisman | Tugallash |
| Sertifikat DB jadvali + PDF | ❌ Kerak | 🟠 Majburiy |
| Teacher: dars qo'shish | 🟡 Qisman | Tugallash |
| Teacher: davomat belgilash | 🟡 Qisman | Tugallash |
| Teacher: test yaratish | 🟡 Qisman | Tugallash |
| Admin: user CRUD | 🟡 Qisman | Tugallash |

## 5.6 MVP Dan CHIQARILGAN Narsalar

V1.0 ga KIRMAYDI

Quyidagilar ishlab chiqilmaydi MVP da (keyingi versiyalarga qoldiriladi):

- Uy vazifalari (homework) moduli

- Xabarnomalar tizimi (notifications)

- Leaderboard sahifasi

- Analytics dashboard (Teacher va Admin)

- AI memory (pgvector)

- Voice input

- File attachments (AI chat)

- Comments tizimi

- Announcements

- Calendar integration

- Google OAuth

- 2FA / MFA

- White label UI

- Marketplace

- Payments

- Mobile app

# 6. VERSION 2.0 — MVP CHIQARILGANDAN KEYIN

V2.0 faqat V1.0 stable bo'lib, foydalanuvchilar bilan sinovdan o'tgandan keyin boshlanadi. Taxminiy vaqt: MVP dan 3–4 oy keyin.

## 6.1 Yangi Modullar

| Modul | Xususiyatlar | Taxminiy vaqt |
| --- | --- | --- |
| Homework | DB jadval, talaba topshirish, o'qituvchi baholash, deadline tracking | 3–4 hafta |
| Notifications | DB jadval, push notifications, email templates, in-app notification center | 2–3 hafta |
| Leaderboard | Monthly/all-time rankings, filters, talaba statistikasi | 1–2 hafta |
| Analytics | Admin dashboard, Teacher reports, Student progress charts | 3–4 hafta |
| Announcements | Guruh e'lonlari, teacher → student, editor bilan | 1–2 hafta |
| Comments | Dars izohlari, nested, like/dislike | 1–2 hafta |

## 6.2 Mavjud Modullar Yaxshilanishi

| Modul | Yaxshilanish |
| --- | --- |
| AI System | Haqiqiy memory (pgvector), file attachments, voice input (Whisper) |
| Darslar | Video player, lesson progress, bookmarks, notes |
| Tests | Timer, retry policy, to'liq natija tahlili, question review |
| Profil | Social links, preferences saqlanishi, notification settings |
| Admin | Audit logs, bulk operations, detailed reports |
| Teacher | Progress view, grade management, class analytics |

## 6.3 Texnik Yaxshilanishlar V2.0 da

- Zustand qo'shish (agar Context performance muammo bo'lsa)

- Feature-based papka tuzilmasiga migratsiya

- Accessibility to'liq pass (WCAG 2.1 AA)

- E2E tests 80%+ qamrov

- Performance auditi + ko'p optimizatsiyalar

- Design token tizimi (CSS custom properties)

- Google OAuth integratsiya

# 7. VERSION 3.0 — UZOQ MUDDATLI MAQSAD

V3.0 platforma bozorda o'z o'rnini topgandan va steady revenue bo'lgandan keyin quriladi. Taxminiy vaqt: V1.0 dan 12–18 oy keyin.

| Modul/Xususiyat | Tavsif | Qiyinlik |
| --- | --- | --- |
| Payments + Subscriptions | Stripe/Click/Payme, obuna rejalar, teacher revenue sharing | Yuqori |
| Course Marketplace | O'qituvchi kurs sotuvi, rating system | Katta |
| Mobile App (Expo) | iOS/Android, offline mode, push notifications | Katta |
| AI Tutor Mode | Personalized step-by-step coaching, adaptive learning | Juda katta |
| AI Homework Checker | Avtomatik baholash, plagiarism detection | Katta |
| White Label Complete | Custom domain, branding, per-client config | Katta |
| Multi-tenant | Har maktab o'z instance'i | Juda katta |
| Public API | REST API, webhooks, developer docs | Katta |
| Parent Portal | Ota-ona progress kuzatuvi | O'rta |
| SSO Enterprise | Korporativ integratsiya | O'rta |
| Community Platform | Forum, peer learning, challenges | Katta |
| Live Classes | Zoom/Meet integratsiya | O'rta |

# 8. QATTIY AMALGA OSHIRISH TARTIBI

Muhim qoida

Bu tartibdan OG'ISHISH MUMKIN EMAS. Har bir qadam keyingisining asosi. Biror qadamni o'tkazib yuborish butun loyihani xavf ostiga qo'yadi.

## 8.1 Sprint 1 — Xavfsizlik (1–5 ish kuni)

Blocker sprint

Bu sprint tugamaguncha boshqa hech narsa qilinmaydi.

| # | Vazifa | Kun | Dependency | Risk | Biznes qadr |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Role self-selection olib tashlash (registration) | 0.5 | Yo'q | KRITIK | Juda yuqori |
| 1.2 | Email verification Supabase Dashboard'dan yoqish | 0.25 | Yo'q | KRITIK | Yuqori |
| 1.3 | try_login.mjs + avatar-design.html o'chirish | 0.1 | Yo'q | Past | Past |
| 1.4 | profiles.updated_at migration (migration 013) | 0.25 | Yo'q | O'rta | O'rta |
| 1.5 | avatars Supabase Storage bucket yaratish | 0.25 | Yo'q | KRITIK | Yuqori |
| 1.6 | /reset-password sahifasi va Supabase callback | 1 | Email verify | O'rta | O'rta |

## 8.2 Sprint 2 — Barqarorlik (6–10 ish kuni)

| # | Vazifa | Kun | Dependency | Risk | Biznes qadr |
| --- | --- | --- | --- | --- | --- |
| 2.1 | ErrorBoundary: Student, Teacher, Admin layoutlarga | 1 | Yo'q | KRITIK | Yuqori |
| 2.2 | Toast notification system (global) | 1.5 | Yo'q | O'rta | Yuqori |
| 2.3 | ConfirmDialog shared component | 1 | Yo'q | O'rta | O'rta |
| 2.4 | Code splitting: React.lazy() barcha routelar | 2 | Yo'q | O'rta | Yuqori |
| 2.5 | brand.ts config + hardcoded qiymatlar olib tashlash | 2 | Yo'q | Past | Juda yuqori |

## 8.3 Sprint 3 — Identity tizimi (11–18 ish kuni)

| # | Vazifa | Kun | Dependency | Risk | Biznes qadr |
| --- | --- | --- | --- | --- | --- |
| 3.1 | ProfileContext → StudentLayout footer | 0.5 | Sprint1, avatars bucket | Past | Yuqori |
| 3.2 | ProfileContext → TeacherLayout footer | 0.5 | 3.1 | Past | Yuqori |
| 3.3 | ProfileContext → AdminLayout footer | 0.5 | 3.1 | Past | O'rta |
| 3.4 | ProfileContext → Navbar avatar | 0.5 | 3.1 | Past | Yuqori |
| 3.5 | Student ProfilePage → ProfileEditor + AvatarUploader | 2 | 3.1, avatars bucket | O'rta | Yuqori |
| 3.6 | Teacher ProfilePage → ProfileEditor | 1.5 | 3.5 | Past | Yuqori |
| 3.7 | Avatar tizim unification (3 → 1 komponent) | 1.5 | 3.1 | Past | O'rta |

## 8.4 Sprint 4 — AI tizim (19–26 ish kuni)

| # | Vazifa | Kun | Dependency | Risk | Biznes qadr |
| --- | --- | --- | --- | --- | --- |
| 4.1 | AI rate limiting (Supabase DB, per user/day limit) | 2 | Sprint1 | Yuqori | KRITIK |
| 4.2 | Token usage tracking (ai_messages jadvaliga 3 ustun) | 1 | 4.1 | Past | KRITIK |
| 4.3 | Context window sliding (so'nggi 20 xabar, summarize) | 2 | Yo'q | O'rta | Yuqori |
| 4.4 | Haqiqiy Gemini streaming (ReadableStream → SSE) | 5 | Yo'q | Yuqori | Yuqori |
| 4.5 | AIAssistantPage: ChatContext + useChat hook ajratish | 3 | Yo'q | O'rta | Yuqori |
| 4.6 | MockAIProvider olib tashlash | 0.5 | Yo'q | Past | Past |

## 8.5 Sprint 5 — LMS Core (27–40 ish kuni)

| # | Vazifa | Kun | Dependency | Risk | Biznes qadr |
| --- | --- | --- | --- | --- | --- |
| 5.1 | certificates DB jadvali + migration | 0.5 | Yo'q | Past | Yuqori |
| 5.2 | Certificate PDF + verification URL | 2 | 5.1 | O'rta | Yuqori |
| 5.3 | Soft delete: groups, lessons, tests migrations | 1 | Yo'q | O'rta | Yuqori |
| 5.4 | Student darslar: progress tracking | 2 | Yo'q | O'rta | Yuqori |
| 5.5 | Test oqimi: timer + to'liq natija + retry | 3 | Yo'q | O'rta | Yuqori |
| 5.6 | Davomat: calendar heatmap view | 2 | Yo'q | Past | O'rta |
| 5.7 | Teacher: student progress view | 3 | Sprint3 | O'rta | Juda yuqori |
| 5.8 | Admin: foydalanuvchi boshqaruvi yaxshilash | 2 | Yo'q | Past | O'rta |

## 8.6 Sprint 6 — Sifat nazorat (41–50 ish kuni)

| # | Vazifa | Kun | Dependency | Risk | Biznes qadr |
| --- | --- | --- | --- | --- | --- |
| 6.1 | Playwright: login + registration E2E tests | 2 | Sprint1 | O'rta | Yuqori |
| 6.2 | Playwright: AI chat E2E tests | 2 | Sprint4 | O'rta | Yuqori |
| 6.3 | Playwright: student flow E2E tests | 3 | Sprint5 | O'rta | Yuqori |
| 6.4 | Accessibility audit: ARIA labels, keyboard nav | 3 | Yo'q | Past | Yuqori |
| 6.5 | Mobile responsive audit + fix | 2 | Yo'q | Past | Yuqori |

V1.0 CHIQARISH MEZONI

Sprint 1-6 barcha kritik va yuqori vazifalar 100% tugallangan. E2E testlar o'tgan. Accessibility AA minimum. Performance: initial load < 300KB. Error boundarylar barcha layoutda. Token tracking ishlaydi. Rate limiting ishlaydi.

# 9. TEXNIK QOIDALAR (MAJBURIY)

## 9.1 Umumiy Kodlash Standartlari

- TypeScript strict mode — any ishlatish TAQIQLANGAN (yagona istisno: tashqi SDK casting)

- ESLint + Prettier — barcha fayllar format qilingan bo'lishi shart

- Har bir yangi sahifa — lazy loading (React.lazy) bilan yuklanishi SHART

- Har bir async funksiya — try/catch + user-facing error xabari bo'lishi shart

- Har bir o'chirish operatsiyasi — ConfirmDialog bilan tasdiqlash SHART

- Commit message: "feat: ...", "fix: ...", "chore: ..." formatida

## 9.2 Nomlash Konventsiyalari

| Element | Format | Misol |
| --- | --- | --- |
| React Component | PascalCase | UserAvatar, ProfileEditor |
| Hook | camelCase, "use" prefiks | useProfile, useToast, useChat |
| Service | camelCase, "Service" suffiks | avatarService, aiChatService |
| Context | PascalCase, "Context" suffiks | ProfileContext, AuthContext |
| Type/Interface | PascalCase | UserProfile, ChatMessage |
| Constant | UPPER_SNAKE_CASE | NEON_RING, AVATAR_SRC |
| CSS class | kebab-case (Tailwind) | bg-violet-600 dark:bg-gray-800 |
| DB column | snake_case | full_name, avatar_url, created_at |
| API route | kebab-case | /api/ai-chat, /api/user-profile |
| File name | kebab-case | user-avatar.tsx, ai-chat.service.ts |

## 9.3 Database Qoidalari

- Har bir yangi jadval: id (uuid), created_at (timestamptz), updated_at (timestamptz)

- Har bir yangi jadval: RLS ENABLE qilinishi SHART

- Har bir yangi jadval: kamida 1 ta policy bo'lishi shart

- Muhim jadvallar: deleted_at (nullable timestamptz) — soft delete

- JSONB ustunlar: CHECK constraint yoki trigger bilan validatsiya

- Migration fayllari: 014_... format, idempotent (IF NOT EXISTS)

- Indekslar: frequently queried ustunlarga (created_at DESC, user_id)

## 9.4 UI Qoidalari

- Barcha icon-only button: aria-label="..." majburiy

- Barcha form input: <label> yoki aria-label majburiy

- Barcha modal: focus trap + Escape tugmasi bilan yopilishi shart

- Har bir sahifa: loading state, error state, empty state bo'lishi shart

- Rang: HECH QACHON hardcoded. Faqat brand.ts va Tailwind classes

- Animatsiya: GPU transform (translateX/Y/Z, scale, opacity) — layout trigger emas

- Z-index: 10 (header), 20 (sidebar), 30 (modal), 40 (toast), 50 (tooltip)

## 9.5 AI Tizim Qoidalari

- Barcha AI so'rovlar: aiProvider.complete() orqali (to'g'ridan-to'g'ri Gemini chaqirish TAQIQLANGAN)

- Har bir AI so'rov: rate limit tekshiruvi MAJBURIY (before call)

- Har bir AI javob: token count saqlash MAJBURIY (after call)

- AI avatar: faqat /asomiddin.jpg (config orqali — BRAND.ai.avatarPath)

- System prompt: faqat buildSystemPrompt() funksiyasi orqali — to'g'ridan-to'g'ri string TAQIQLANGAN

- Conversation tarix: max 20 xabar + summarization (unlimited TAQIQLANGAN)

## 9.6 Profil va Avatar Qoidalari

- AI avatar: AsomiddinAvatar — FAQAT AI kontentida (chat, thinking, header brand)

- Foydalanuvchi avatar: UserAvatar — FAQAT foydalanuvchilar uchun

- Ikkala avatar bir-birini ALMASHTIRISHI MUMKIN EMAS

- Avatar upload: faqat avatarService.upload() orqali

- Profil ma'lumotlari: faqat useProfile() orqali o'qiladi

- Hech qayerda useAuth().user.name direct UI'da ko'rsatilmaydi — useProfile() orqali

## 9.7 Animatsiya Qoidalari

- Sahifa transition: translateY(12px)→0 + opacity 0→1, 250ms, cubic-bezier(.22,1,.36,1)

- Hover effects: scale(1.02–1.05), 150–200ms ease-out

- Modal: scale(0.95)→1 + opacity, 200ms spring

- Loading skeleton: animate-pulse, border-radius saqlanadi

- Toast: translateX(-100%)→0, 300ms spring; chiqish: opacity 0, 200ms

- HECH QACHON: height/width animatsiya (layout shift), display none/block

# 10. YAKUNIY QAROR

## 10.1 Qurish kerak (MVP)

| Nima | Nima uchun | Qachon |
| --- | --- | --- |
| Xavfsizlik sprint (role, email, reset password) | Produksiyaga chiqish uchun BLOCKER | Birinchi |
| ErrorBoundary + Toast | Barqarorlik asosi | Ikkinchi |
| Code splitting | Performance — 1.37MB bundle qabul qilinmas | Ikkinchi |
| ProfileContext wiring | Identity tizimi ishlatilmayapti — isrof | Uchinchi |
| AI rate limiting + token tracking | Moliyaviy xavf — KRITIK | To'rtinchi |
| Haqiqiy streaming | Texnik to'g'rilik + UX | To'rtinchi |
| Certificate tizimi | LMS asosi | Beshinchi |
| E2E tests (critical flows) | Sifat nazorat | Oltinchi |

## 10.2 Qayta loyihalash kerak

| Nima | Muammo | Yechim |
| --- | --- | --- |
| AIAssistantPage.tsx | 700+ qator, SRP buzilishi | ChatContext + useChat hook ajratish |
| StudentLayout/TeacherLayout footer | Inline avatar (div + initials) | UserAvatar komponenti |
| Student ProfilePage | Eski pattern, ProfileContext yo'q | ProfileEditor + AvatarUploader bilan qayta |
| settings jadval | Runtime'da o'qilmaydi | brand.ts config bilan integratsiya |
| Teacher student progress view | Yo'q — asosiy funksiya | Yangi sahifa quriladi |

## 10.3 Olib tashlash kerak

| Nima | Nima uchun |
| --- | --- |
| MockAIProvider (export) | Dead code, bundle hajmi oshadi, chalkashlik |
| try_login.mjs fayli | Tasodifan commit, test artefakt |
| avatar-design.html fayli | Development artefakt, repo'da keraksiz |
| gen_docs.mjs, gen_master.mjs, gen_pdf2.mjs | Documentation generator scriptlar — docs/ ga ko'chirish |
| MASTER_PLATFORM_*.html fayllar (root da) | docs/ papkasiga ko'chirish yoki o'chirish |

## 10.4 Kutish kerak (Hozir QILINMAYDI)

| Nima | Qachon | Sabab |
| --- | --- | --- |
| Homework moduli | V2.0 | DB + UI birgalikda — sprint 7–8 |
| Notifications | V2.0 | Homework dan keyin — bog'liq |
| AI memory (pgvector) | V2.0 | Infra tayyor bo'lishi kerak |
| Analytics dashboard | V2.0 | Ma'lumot yetarli to'planishi kerak |
| Zustand | V2.0 (agar kerak bo'lsa) | Premature optimization |
| Feature-based refactor | V2.0 | MVP chiqarilgandan keyin |
| Google OAuth | V2.0 | Sprint jadvaliga sig'madi |
| Payments/Marketplace | V3.0 | Asosiy funksiyalar tayyor bo'lishi kerak |
| Mobile app | V3.0 | Alohida loyiha — alohida team |
| White label | V3.0 | Kompleks, B2B bozor |
| Multi-tenant | V3.0+ | Arxitektura o'zgarishi — katta risk |

CTO Xulosasi

Bu platforma kuchli poydevorga ega (Supabase + React 19 + Gemini). Eng katta muammo — o'lim o'rmoni: MVP chiqarilmagan, lekin ko'p xususiyatlar "qisman" tayyor. 6 ta BLOCKER hal qilinsa, V1.0 2 oyda chiqarilishi mumkin. Eng muhim qaror: FOCUS. Har bir qo'shimcha xususiyat MVP ni kechiktiradi. MVP ni chiqaring, foydalanuvchilar bilan sinovdan o'tkizing, keyin V2.0 quriladi.

MASTER PLATFORM IMPLEMENTATION PLAN v1.0

Sana: 2026-06-25 | CTO Office | KONFIDENSIAL